## Slide 1
Executive Statement · Shift B recovered yield after chamber maintenance. Keep the recipe locked through the next paired-lot check and hand off the evidence to Quality and Equipment Engineering.
Report context
Line 4 · shifts A–C · chamber A controls · capacity release review.
First pass yield
95%
Unplanned downtime
8.3 h
Chart: Yield by shift
| A | B | C
Yield | 94.1 | 94.6 | 95
Chart: Critical measurement trend
| 1 | 2 | 3 | 4 | 5
Measurement | 94.1 | 94.6 | 95 | 94.8 | 95.2
Body Narrative
Yield recovered from 94.1% on shift A to 95.0% on shift C, while the control sample remains within specification. Keep the recipe locked until the next paired-lot check closes the two open items.
Evidence Card
Measurement system remains within the qualified reference range.
Sample: 30 parts · method: inline metrology · source: shift B inspection.
Verified
Risk Callout · Hold added capacity until the paired-lot check closes
Keep the recipe locked and attach the next-shift control evidence. · Review
Project Card
Complete chamber verification and update the runbook.
Owner: Equipment Engineering · due next shift · evidence: paired control lot.
Active
Process Flow
Detect
Contain
Verify
Release
Tool | Chamber | Measure | Owner | Status
ETCH-08 | A | Pressure | Equipment Eng. | Open
ETCH-07 | C | Flow | Process Eng. | Stable
MET-02 | B | Yield | Quality | Verified