## Slide 1
Hero KPI
94.2%
Chart: Line Chart
| W1 | W2 | W3 | W4
Line Chart | 88.1 | 90.4 | 92.7 | 94.2
Risk Callout
Etch chamber drift is the leading operational risk Hold affected W07 material until die-level deltas return inside the qualified window. Containment active
Project Card
W07 yield recovery Owner · Process Engineering · verify before the next production release. Verification
Diagram continues on slides 2–2
Action | Owner | Due | Status
Verify etch chamber | Process Eng. | Sep 30 | Open
Review inline sampling | Quality | Oct 02 | In progress

## Slide 2
Process Flow · Continued 1/1
Define affected wafer scope and customer impact
Contain material from the suspect process window
Verify measurement method against qualified standards
Compare affected and reference wafer populations
Inspect etch tool and chamber process history
Correlate recipe settings with die-level yield loss
Confirm the physical defect signature by inspection
Apply corrective action and verify effectiveness
Release production after engineering approval