## Slide 1
Hero Title
Keep Bridge C-08 closed until Span 4 crack gauge data is verified.
Body Narrative
Overnight load testing cleared two required checks. The Span 4 crack gauge export has not synchronized; water level is still receding, so the reopening decision remains pending.
Verified load checks
2 / 3 required
Reopening gate
Do not reopen Bridge C-08 yet.
The required Span 4 crack-gauge result is unavailable. Passing load checks at the approach joint and Pier 2 do not establish Span 4 clearance.
HOLD · one required result missing
Key Takeaway
Next step: synchronize the Span 4 gauge file, verify the crack trend, and repeat disposition before the 06:00 maintenance handover.
Location | Observed load | Required | Disposition
Approach slab joint | 1.34× | ≥ 1.25× | Pass
Pier 2 bearing | 1.29× | ≥ 1.25× | Pass
Span 4 crack gauge | Not synced | Verified reading | Open