## Slide 1
Executive Statement
Cell 3 is recovering; keep the second lane under supervised release.
Report context
Orion Materials · Cell 3 · 12 shifts through 27 Sep 2026 · plan 410 units/hour · maintenance owner: A. Patel.
Latest shift output
433 units/h
Overnight low
391 units/h
Chart: Cell output by shift
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Shift index | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Cell output | 412 | 405 | 419 | 424 | 417 | 398 | 391 | 402 | 421 | 428 | 425 | 433
Chart: Cell output by shift
| 391 | 398 | 402 | 405 | 412 | 417 | 419 | 421 | 424 | 425 | 428 | 433
LSL | 380 | 380 | 380 | 380 | 380 | 380 | 380 | 380 | 380 | 380 | 380 | 380
Measurement | 391 | 398 | 402 | 405 | 412 | 417 | 419 | 421 | 424 | 425 | 428 | 433
Body Narrative
Output spans 391–433 units/hour. Two overnight shifts remain below plan after a feed-drive interruption. The process limits shown in SPC are not customer specification limits; continue paired quality checks before capacity release.
Evidence Card
Measurement system remains within the qualified reference range.
Sample: 30 parts · method: inline metrology · source: shift B inspection.
Verified
Risk Callout · Continue supervised release through Shift 13
Do not open Lane 2 until torque verification and the paired quality sample close both handoff items. · Watch
Project Card
Continue supervised release through Shift 13
Do not open Lane 2 until torque verification and the paired quality sample close both handoff items.
Watch
1
4
7
10
Shift index
Cell output
391
402
412
419
424
428
LSL
Measurement
Process Flow
Detect
Contain
Verify
Release
Shift | Output / h | Feed drive | QC sample | Owner / state
01–03 | 405–419 | Stable | Passed | Operations · closed
04–06 | 398–424 | Service pending | Passed | Maintenance · review
07–09 | 391–421 | Restored | Paired check due | Quality · open
10–12 | 425–433 | Stable | Paired check due | Operations · watch